Portfolio Health — Board Briefing

# Portfolio Status

Overall Portfolio Status: Red
6 of 6 projects have active risks. 22 risks identified across the portfolio.

# Project Overview

| Project | Status | RAG | Risks |
| --- | --- | --- | --- |
| Alpha | In Progress | Red | 5 |
| Epsilon | In Progress | Red | 5 |
| Gamma | At Risk | Red | 5 |
| Beta | Planning | Red | 5 |
| Zeta | In Progress | Red | 1 |
| Delta | In Progress | Amber | 1 |

# Top Risks

[Critical] 1. Task 'Implement payment gateway' is blocked

In project Alpha, the critical-priority task 'Implement payment gateway' (assigned to Charlie Kim) has status 'Blocked' and comments indicate a blocker: "Blocked by third-party vendor API changes. Waiting for vendor response...".

[Critical] 2. Task 'Implement payment gateway' has 2 dependencies

In project Alpha, the critical-priority task 'Implement payment gateway' (assigned to Charlie Kim) has 2 dependency indicators in comments: "third-party vendor API changes" (blocked by); "vendor response since 2026-01-20" (waiting for).

[Critical] 3. Task 'Staff training rollout' is on hold

In project Epsilon, the high-priority task 'Staff training rollout' (assigned to Nora Bell) has status 'On Hold' and comments indicate a blocker: "On hold - blocked by policy document completion".

# Recommended Decisions

1. Escalate Alpha, Epsilon, Gamma to executive review — these projects have Critical/High risks requiring immediate intervention.

2. Review budget allocation for Gamma, Epsilon — current burn rate indicates budget exhaustion before delivery completion.

3. Unblock delivery on Alpha — assign owners to resolve blockers and set resolution deadlines within 5 working days.