## Slide 1
Portfolio Health — Board Briefing
Portfolio Status: Red
6 projects | 6 at risk | 22 risks identified
Alpha
Red
5 risks
Epsilon
Red
5 risks
Gamma
Red
5 risks
Beta
Red
5 risks
Zeta
Red
1 risks
Delta
Amber
1 risks

## Slide 2
Top Portfolio Risks
[Critical]
Alpha: Task 'Implement payment gateway' is blocked
In project Alpha, the critical-priority task 'Implement payment gateway' (assigned to Charlie Kim) has status 'Blocked' and comments indicate a blocker: "Blocked by third-party vendor API changes. Wai...
[Critical]
Alpha: Task 'Implement payment gateway' has 2 dependencies
In project Alpha, the critical-priority task 'Implement payment gateway' (assigned to Charlie Kim) has 2 dependency indicators in comments: "third-party vendor API changes" (blocked by); "vendor respo...
[Critical]
Epsilon: Task 'Staff training rollout' is on hold
In project Epsilon, the high-priority task 'Staff training rollout' (assigned to Nora Bell) has status 'On Hold' and comments indicate a blocker: "On hold - blocked by policy document completion".