Project Status Pack

# Project: Alpha

Status: Red  (In Progress)

## Risks

[Critical] Task 'Implement payment gateway' is blocked

In project Alpha, the critical-priority task 'Implement payment gateway' (assigned to Charlie Kim) has status 'Blocked' and comments indicate a blocker: "Blocked by third-party vendor API changes. Waiting for vendor response...".

Mitigation: Escalate the blocker on 'Implement payment gateway' — identify the blocking party and set a resolution deadline. Review the dependency: Blocked by third-party vendor API changes. Waiting for vendor response.... Assign an owner to chase resolution. Consider this a priority escalation — critical-priority work is stalled.

[Critical] Task 'Implement payment gateway' has 2 dependencies

In project Alpha, the critical-priority task 'Implement payment gateway' (assigned to Charlie Kim) has 2 dependency indicators in comments: "third-party vendor API changes" (blocked by); "vendor response since 2026-01-20" (waiting for).

Mitigation: Task 'Implement payment gateway' has 2 dependencies — review whether all are genuine blockers or if any can be decoupled. Assign an owner to each dependency for resolution tracking. As a critical-priority item, unresolved dependencies should be escalated to the project lead.

[High] Task 'Build user authentication API' has blocker in comments

In project Alpha, the high-priority task 'Build user authentication API' (assigned to Bob Martinez) has a blocker indicated in comments: "Blocked by infrastructure team - no ETA provided".

Mitigation: Review the dependency: Blocked by infrastructure team - no ETA provided. Assign an owner to chase resolution. Consider this a priority escalation — high-priority work is stalled.

[High] Task 'Build user authentication API' has 1 dependency

In project Alpha, the high-priority task 'Build user authentication API' (assigned to Bob Martinez) has 1 dependency indicator in comments: "infrastructure team - no ETA provided" (blocked by).

Mitigation: Confirm the dependency status for 'Build user authentication API': infrastructure team - no ETA provided. Identify the owner and agree a resolution date. As a high-priority item, unresolved dependencies should be escalated to the project lead.

[High] Task 'Frontend dashboard build' has 1 dependency

In project Alpha, the high-priority task 'Frontend dashboard build' (assigned to Diana Patel) has 1 dependency indicator in comments: "API completion from Bob" (depends on).

Mitigation: Confirm the dependency status for 'Frontend dashboard build': API completion from Bob. Identify the owner and agree a resolution date. As a high-priority item, unresolved dependencies should be escalated to the project lead.

## Action Items

Escalate the blocker on 'Implement payment gateway' — identify the blocking party and set a resolution deadline.

Task 'Implement payment gateway' has 2 dependencies — review whether all are genuine blockers or if any can be decoupled.

Review the dependency: Blocked by infrastructure team - no ETA provided.

# Project: Epsilon

Status: Red  (In Progress)

## Risks

[Critical] Task 'Staff training rollout' is on hold

In project Epsilon, the high-priority task 'Staff training rollout' (assigned to Nora Bell) has status 'On Hold' and comments indicate a blocker: "On hold - blocked by policy document completion".

Mitigation: Escalate the blocker on 'Staff training rollout' — identify the blocking party and set a resolution deadline. Review the dependency: On hold - blocked by policy document completion. Assign an owner to chase resolution. Consider this a priority escalation — high-priority work is stalled.

[Critical] Task 'Board compliance report' has blocker in comments

In project Epsilon, the critical-priority task 'Board compliance report' (assigned to Oscar Ruiz) has a blocker indicated in comments: "Waiting for all audit streams to complete".

Mitigation: Review the dependency: Waiting for all audit streams to complete. Assign an owner to chase resolution. Consider this a priority escalation — critical-priority work is stalled.

[Critical] Project 'Epsilon' has consumed 97% of budget with 27% of time remaining

Project Epsilon has spent 58,000 of its 60,000 budget (97% consumed). However, 27% of the project timeline remains (2026-03-31 end date). At the current burn rate, the project will exhaust its budget before completion.

Mitigation: Review spending trajectory on Epsilon. Identify the largest cost drivers and assess whether scope reduction, timeline extension, or additional funding is needed. Flag to steering committee for decision.

[Critical] Task 'System controls implementation' has 1 dependency

In project Epsilon, the critical-priority task 'System controls implementation' (assigned to Oscar Ruiz) has 1 dependency indicator in comments: "audit recommendations" (depends on).

Mitigation: Confirm the dependency status for 'System controls implementation': audit recommendations. Identify the owner and agree a resolution date. As a critical-priority item, unresolved dependencies should be escalated to the project lead.

[Critical] Task 'Board compliance report' has 1 dependency

In project Epsilon, the critical-priority task 'Board compliance report' (assigned to Oscar Ruiz) has 1 dependency indicator in comments: "all audit streams to complete" (waiting for).

Mitigation: Confirm the dependency status for 'Board compliance report': all audit streams to complete. Identify the owner and agree a resolution date. As a critical-priority item, unresolved dependencies should be escalated to the project lead.

## Action Items

Escalate the blocker on 'Staff training rollout' — identify the blocking party and set a resolution deadline.

Review the dependency: Waiting for all audit streams to complete.

Review spending trajectory on Epsilon.

# Project: Gamma

Status: Red  (At Risk)

## Risks

[Critical] Task 'Data migration pipeline' has blocker in comments

In project Gamma, the critical-priority task 'Data migration pipeline' (assigned to Julia Park) has a blocker indicated in comments: "Blocked by core platform migration. Cannot proceed until platform is s...".

Mitigation: Review the dependency: Blocked by core platform migration. Cannot proceed until platform is s.... Assign an owner to chase resolution. Consider this a priority escalation — critical-priority work is stalled.

[Critical] Task 'Compliance verification' has blocker in comments

In project Gamma, the critical-priority task 'Compliance verification' (assigned to Ivan Torres) has a blocker indicated in comments: "Waiting for legal team review".

Mitigation: Review the dependency: Waiting for legal team review. Assign an owner to chase resolution. Consider this a priority escalation — critical-priority work is stalled.

[Critical] Task 'Core platform migration' carried over 4 sprints

In project Gamma, the critical-priority task 'Core platform migration' (assigned to Ivan Torres) has been carried over across 4 sprints (Sprint 4 → Sprint 5 → Sprint 6 → Sprint 7 → Sprint 8). This pattern indicates a persistent delivery blocker or incorrect estimation.

Mitigation: Review why 'Core platform migration' has not been completed after 4 sprints. Consider whether it needs to be re-scoped, broken into smaller tasks, or escalated. As a critical-priority item, continued delay may impact project milestones.

[Critical] Project 'Gamma' has consumed 92% of budget with 29% of time remaining

Project Gamma has spent 185,000 of its 200,000 budget (92% consumed). However, 29% of the project timeline remains (2026-04-30 end date). At the current burn rate, the project will exhaust its budget before completion.

Mitigation: Review spending trajectory on Gamma. Identify the largest cost drivers and assess whether scope reduction, timeline extension, or additional funding is needed. Flag to steering committee for decision.

[Critical] Task 'Data migration pipeline' has 2 dependencies

In project Gamma, the critical-priority task 'Data migration pipeline' (assigned to Julia Park) has 2 dependency indicators in comments: "core platform migration" (blocked by); "platform is stable" (cannot proceed until).

Mitigation: Task 'Data migration pipeline' has 2 dependencies — review whether all are genuine blockers or if any can be decoupled. Assign an owner to each dependency for resolution tracking. As a critical-priority item, unresolved dependencies should be escalated to the project lead.

## Action Items

Review the dependency: Blocked by core platform migration.

Review the dependency: Waiting for legal team review.

Review why 'Core platform migration' has not been completed after 4 sprints.

# Project: Beta

Status: Red  (Planning)

## Risks

[High] Task 'Vendor selection' has blocker in comments

In project Beta, the high-priority task 'Vendor selection' (assigned to Grace Wilson) has a blocker indicated in comments: "Blocked by procurement process - budget approval pending".

Mitigation: Review the dependency: Blocked by procurement process - budget approval pending. Assign an owner to chase resolution. Consider this a priority escalation — high-priority work is stalled.

[High] Task 'Data model design' has 1 dependency

In project Beta, the high-priority task 'Data model design' (assigned to Grace Wilson) has 1 dependency indicator in comments: "technical feasibility study" (depends on).

Mitigation: Confirm the dependency status for 'Data model design': technical feasibility study. Identify the owner and agree a resolution date. As a high-priority item, unresolved dependencies should be escalated to the project lead.

[High] Task 'Vendor selection' has 1 dependency

In project Beta, the high-priority task 'Vendor selection' (assigned to Grace Wilson) has 1 dependency indicator in comments: "procurement process - budget approval pending" (blocked by).

Mitigation: Confirm the dependency status for 'Vendor selection': procurement process - budget approval pending. Identify the owner and agree a resolution date. As a high-priority item, unresolved dependencies should be escalated to the project lead.

[Medium] Task 'Technical feasibility study' has blocker in comments

In project Beta, the medium-priority task 'Technical feasibility study' (assigned to Henry Obi) has a blocker indicated in comments: "Waiting for infrastructure team capacity assessment".

Mitigation: Review the dependency: Waiting for infrastructure team capacity assessment. Assign an owner to chase resolution.

[Medium] Task 'Technical feasibility study' has 1 dependency

In project Beta, the medium-priority task 'Technical feasibility study' (assigned to Henry Obi) has 1 dependency indicator in comments: "infrastructure team capacity assessment" (waiting for).

Mitigation: Confirm the dependency status for 'Technical feasibility study': infrastructure team capacity assessment. Identify the owner and agree a resolution date.

## Action Items

Review the dependency: Blocked by procurement process - budget approval pending.

Confirm the dependency status for 'Data model design': technical feasibility study.

Confirm the dependency status for 'Vendor selection': procurement process - budget approval pending.

# Project: Zeta

Status: Red  (In Progress)

## Risks

[High] Task 'Technical architecture design' has 1 dependency

In project Zeta, the high-priority task 'Technical architecture design' (assigned to Quinn Foster) has 1 dependency indicator in comments: "product strategy finalisation" (depends on).

Mitigation: Confirm the dependency status for 'Technical architecture design': product strategy finalisation. Identify the owner and agree a resolution date. As a high-priority item, unresolved dependencies should be escalated to the project lead.

## Action Items

Confirm the dependency status for 'Technical architecture design': product strategy finalisation.

# Project: Delta

Status: Amber  (In Progress)

## Risks

[Medium] Task 'Push notification service' has 1 dependency

In project Delta, the medium-priority task 'Push notification service' (assigned to Leo Nakamura) has 1 dependency indicator in comments: "backend API" (depends on).

Mitigation: Confirm the dependency status for 'Push notification service': backend API. Identify the owner and agree a resolution date.

## Action Items

Confirm the dependency status for 'Push notification service': backend API.